IDEATION PHASE  /  PROJECT BRAINSTORM

# Brainstorm & Idea Prioritization

Project Title: Auto Ticket Classification Using Flow Designer

| Date | 3 October 2026 | Team ID | 6abab5f0ad6b12298106a12a |
| --- | --- | --- | --- |
| Project Name | Auto Ticket Classification Using Flow Designer | Maximum Marks | 4 Marks |

Purpose. Use this worksheet to define the service-desk problem, generate solution options, and rank a practical first release. The original template’s three-step brainstorming structure is retained.

Working assumption “Flow Designer” refers to ServiceNow Flow Designer. The proposed approach uses available ticket fields, configurable rules, and optional prediction/classification capabilities where licensed and supported. Confirm the platform edition, data access, and governance requirements during discovery.

## Step 1: Team Gathering, Collaboration and Select the Problem Statement

Bring service-desk agents, platform administrators, process owners, and reporting stakeholders together. Agree on the ticket types and outcomes in scope before choosing automation rules.

| Prompt | Working answer |
| --- | --- |
| Who experiences the problem? | Service-desk agents and requesters; support teams receiving misrouted incidents or requests. |
| What is happening today? | Incoming tickets are manually reviewed and categorized. Classification varies by agent, queues build up, and tickets may be reassigned before reaching the right team. |
| Why does it matter? | Manual triage adds handling time, delays first response and resolution, and reduces consistency in routing and reporting. |
| Problem statement | How might we classify and route new service tickets consistently and quickly using Flow Designer, while keeping agents in control when confidence or data quality is low? |
| Desired outcome | Reduce time spent on routine triage, improve category and assignment accuracy, and preserve a clear audit trail and simple human override. |

### Scope for discovery

In scope: new tickets from agreed channels, a defined set of high-volume categories, category/subcategory suggestions, assignment group routing, exception handling, and performance measurement. Out of scope for the first iteration: automatic closure, high-impact priority changes without review, and unsupported ticket types.

### Baseline measures to collect

Capture current median time to classify, percentage routed to the correct group on first assignment, reassignment rate, category completeness, and ticket volume by type. Set targets after establishing the baseline.

IDEATION PHASE  /  GENERATE AND DECIDE

# From options to a first release

List broadly first, then rank ideas against customer value, feasibility, and operational risk.

## Step 2: Brainstorm, Idea Listing and Grouping

| Group | Idea | Benefit / consideration |
| --- | --- | --- |
| Data & signals | Standardize category, short description, description, service, and requester inputs. | Improves consistency; begin with fields already captured and permitted for use. |
| Rules | Use Flow Designer conditions for clear, deterministic mappings (for example, service or request type to assignment group). | Fast, explainable baseline; maintain a controlled rule set and a safe fallback. |
| Prediction | Evaluate a supported classification model or text prediction capability using reviewed historical tickets. | Can handle varied wording; requires sufficient representative data, validation, and monitoring. |
| Flow orchestration | Trigger on ticket creation or relevant updates, check required fields, classify, set permitted fields, and route. | Automates repeatable steps; avoid loops, duplicate actions, and overwriting agent decisions. |
| Human review | Send low-confidence or ambiguous cases to a triage queue with suggested category and reason. | Keeps uncertain cases safe; define confidence thresholds with measured validation. |
| Feedback & learning | Capture agent corrections and review them periodically to improve mappings or retrain an approved model. | Creates a learning loop; corrections need quality checks and change ownership. |
| Monitoring | Track first-assignment accuracy, override rate, fallback volume, processing failures, and time-to-route. | Shows value and drift; dashboard definitions should be agreed before launch. |

### Idea clusters

Reliable foundations: clean inputs, explicit mappings, fallback queue. Assisted intelligence: optional prediction with confidence-based review. Operational control: audit logs, agent override, monitoring, and governed updates.

## Step 3: Idea Prioritization

Scores use a simple 1–5 scale (5 = strongest). Feasibility means ease of delivery; risk score means safety/operational risk (5 = lowest risk). Validate estimates with the platform team before committing.

| Idea | Value | Feasibility | Risk | Priority | Decision |
| --- | --- | --- | --- | --- | --- |
| Normalize inputs + baseline measures | 4 | 5 | 5 | 14 | Start: establish clean data and baseline. |
| Deterministic rules in Flow Designer | 4 | 5 | 4 | 13 | Start: automate clear, low-risk cases. |
| Fallback queue + agent override | 5 | 4 | 5 | 14 | Start: required safety and exception path. |
| Prediction-based classification | 5 | 3 | 3 | 11 | Pilot after data and capability review. |
| Feedback and monitoring dashboard | 4 | 4 | 4 | 12 | Include measurement; refine after pilot. |

### Recommended first release

Begin with a measured pilot: normalize the agreed input fields; apply transparent Flow Designer rules to a small set of high-volume ticket types; route uncertain or unmatched cases to human triage; and log the classification, rule/model version, and any agent override. Evaluate prediction as a later controlled enhancement if platform support and representative labeled data are confirmed.

### Pilot success checks

Compare against the baseline: first-assignment accuracy, median time to route, reassignment rate, agent override rate, fallback volume, and flow failures. Review results by category and channel. Agree target thresholds before enabling broader automation.

### Risks and controls

Incorrect routing: use a fallback queue and agent override. Biased or stale examples: review training data and monitor results by category. Unexpected field changes: restrict writes to approved fields and protect manual decisions. Flow errors or duplicates: test trigger conditions, idempotency, and error handling in a non-production environment before release.

Team decision: Approve discovery and a rules-based pilot; confirm scope, baseline, platform capabilities, field ownership, review threshold, and go-live criteria with stakeholders.