PROJECT DEVELOPMENT PHASE  /  TESTING

# Functional and Performance Testing

Project Title: Auto Ticket Classification Using Flow Designer  |  Date: 3 October 2026  |  Team ID: 6abab5f0ad6b12298106a12a  |  Project test plan

| Date | 3 October 2026 | Team ID | 6abab5f0ad6b12298106a12a |
| --- | --- | --- | --- |
| Project Name | Auto Ticket Classification Using Flow Designer | Scope | Rules-based ticket classification test plan |

Generative AI is not part of the proposed solution. These cases test the Flow Designer classification path and include a check that no unapproved GenAI/model API is called. Actual results and thresholds must be recorded during non-production testing.

## Test Scenarios & Results

| Test Case ID | Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| FT-01 | Ticket input validation | Submit valid and invalid ticket text/fields. | Valid values are handled; invalid or missing values follow validation/fallback. |  | Not run |
| FT-02 | Classification rule behavior | Submit tickets matching approved rules and compare to expected mappings. | Configured rules return expected category/group; result is logged. |  | Not run |
| FT-03 | Unsupported category | Submit text outside the configured taxonomy. | Flow does not invent a category; ticket is sent to human triage. |  | Not run |
| FT-04 | GenAI/API non-use | Inspect flow configuration and outbound calls for an unapproved generative AI or external model API. | No GenAI/API call occurs in the proposed rules-based solution. |  | Not run |
| FT-05 | Agent correction | Override an automatic suggestion and reprocess a related update. | Manual correction remains authoritative; no loop or overwrite. |  | Not run |
| FT-06 | Flow failure handling | Simulate a controlled non-production action failure. | Ticket retained, error logged, fallback or safe recovery available. |  | Not run |
| FT-07 | Response time baseline | Measure time from ticket submission to classification and assignment. | Record baseline and agree target before pilot; no unsupported 3-second threshold. |  | Not run |
| FT-08 | Concurrency / volume | Run representative non-production volume and observe queue, latency and failures. | No data loss/duplication; capacity target agreed with platform owner. |  | Not run |

## Performance note

| Measure | Plan / current status |
| --- | --- |
| Response time | Baseline required; target to be agreed before pilot. No 3-second target assumed. |
| API speed | No GenAI API is proposed; platform actions and any approved integration need separate load validation. |
| Load / volume | Use representative non-production volume and confirm limits with the ServiceNow platform owner. |