PROJECT DEVELOPMENT PHASE  /  TESTING

# User Acceptance Testing

Project Title: Auto Ticket Classification Using Flow Designer  |  Date: 3 October 2026  |  Team ID: 6abab5f0ad6b12298106a12a  |  Project-level UAT

| Date | 3 October 2026 | Team ID | 6abab5f0ad6b12298106a12a |
| --- | --- | --- | --- |
| Project Name | Auto Ticket Classification Using Flow Designer | Scope | Acceptance plan and execution record |

Scope: ticket submission, field validation, rule-based classification, routing, agent override, fallback, audit, notifications, and reporting for agreed ticket types. Environment URL, test window, tester names, and sign-off remain to be assigned. Never include passwords in this document.

## Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result / Status |
| --- | --- | --- | --- | --- |
| TC-01 | Valid in-scope ticket | Create ticket with agreed required fields and a supported low-risk category. | Ticket is created; eligible flow runs once and result is auditable. | Not run |
| TC-02 | Required field missing | Submit an in-scope ticket with a required field omitted. | Validation identifies missing data; ticket is retained and routed to manual triage. | Not run |
| TC-03 | Rule match | Submit a representative ticket matching an approved classification rule. | Expected category and assignment group are selected; rule version is recorded. | Not run |
| TC-04 | No rule match | Submit an in-scope ticket outside configured mappings. | No unsupported guess is made; ticket reaches the fallback queue. | Not run |
| TC-05 | Ambiguous ticket | Submit a ticket with insufficient or conflicting classification signals. | Ticket is flagged for human review; no automatic high-impact action occurs. | Not run |
| TC-06 | Agent override | Change the suggested category or assignment as an authorized agent. | Agent choice is retained; automation does not overwrite it on later updates. | Not run |
| TC-07 | Duplicate trigger protection | Cause a relevant update after the initial flow execution. | Flow does not create duplicate routing actions or repeated notifications. | Not run |
| TC-08 | Unauthorized configuration | Attempt to change classification mappings as an unauthorized role. | Change is denied and recorded according to access policy. | Not run |
| TC-09 | Requester confirmation | Create a ticket through an approved intake channel. | Confirmation contains a ticket reference and follows existing notification policy. | Not run |
| TC-10 | Flow failure | Simulate an approved non-production failure in classification/routing. | Ticket remains available; failure is logged and manual fallback is possible. | Not run |

## Test execution details

| Item | Value |
| --- | --- |
| Test period | To be scheduled |
| Environment URL / location | To be supplied by project team |
| Credentials | Use approved secure credential sharing; do not record passwords here |
| Execution summary | 10 test cases planned; all results pending |

## Bug Tracking

| Bug ID | Description | Reproduction steps | Severity | Status | Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-___ | No defects logged; record issues found during execution. | Record reproducible steps | TBD | Not run | Add evidence and impact |

## Sign-off

| Role | Name | Decision / signature | Date |
| --- | --- | --- | --- |
| Tester | TBD | Pending execution | TBD |
| Project manager | TBD | Pending review | TBD |
| Product owner | TBD | Pending review | TBD |